# Initial Project Planning Template

| Date | 15 March 2026 |
| --- | --- |
| Team ID | SWTID-2026-9778 |
| Project Name | Credit Card Approval Prediction |
| Maximum Marks | 5 Marks |

## Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create a product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members | Sprint Start Date | Sprint End Date (Planned) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a user, I can register for the credit card approval system using my name , email, and password.. | 2 | High | Team | 02 July 2026 | 04 July 2026 |
| Sprint-1 | User Login | USN-2 | As a user, I can log in securely using my registered email and password. | 1 | High | Team | 02 July 2026 | 04 July 2026 |
| Sprint-2 | Applicant Details | USN-3 | As a user, I can enter my personal, employment, and financial details for credit card application. | 3 | Low | Team | 02 July 2026 | 04 July 2026 |
| Sprint-1 | Data Validation. | USN-4 | As a system, I validate applicant information before processing the application. | 2 | Medium | Team | 02 July 2026 | 04 July 2026 |
| Sprint-1 | Data preprocessing | USN-5 | As a system, I clean and preprocess applicant data for machine learning prediction. | 3 | High | Team | 02 July 2026 | 04 July 2026 |
| Sprint-2 | Model Prediction | USN-6 | As a system, I predict whether the credit card application should be approved or rejected. | 5 | High | Team | 02 July 2026 | 04 July 2026 |
| Sprint-2 | Result Display | USN-7 | As a system, I predict whether the credit card application should be approved or rejected. | 2 | High | Team | 02 July 2026 | 04 July 2026 |
| Sprint-3 | Admin Dashboard | USN-8 | As an administrator, I can view applicant records and prediction history. | 3 | Medium | Team | 02 July 2026 | 04 July 2026 |
| Sprint-3 | Report Generation | USN-9 | As an administrator, I can generate reports for approved and rejection of applications | 2 | Medium | Team | 02 July 2026 | 04 July 2026 |